Service Agreement

This Service Agreement (the Agreement) is entered into on 7/72025 by and between:

- Client: Law Harmony

- Service Provider: Cloud Sheer

1. Scope of Services

Service Provider will perform the following tasks for Client’s Salesforce implementation:

| S.no | Action Item | Description | Est. Hours |
| --- | --- | --- | --- |
| 1 | Survey form creation | Create a screen flow with required fields and configure for public access | 5 |
| 2 | Automation for survey sharing | Build a record-triggered flow to automatically send survey invitations to users | 3 |
| 3 | Retrieval of survey details | Define a custom object to store survey data and configure field- and object-level security | 4 |
| 4 | Refinement in dynamic damage report | Analyze Litify managed package, adjust PDF sorting logic for damage items | 10 |
| 5 | Quality Check | Implement validation rules on the Damage object to enforce data validity | 3 |
| 6 | Testing & Deployment | Perform system testing, user acceptance testing, and deploy changes to production | 5 |
| 7 | Buffer (not included in estimate) | Reserved hours for unforeseen issues or minor adjustments | 5 |
|  | Total Estimated Hours |  | 30 |

2. Timeline and Deliverables

Service Provider will complete the work described in Section 1 within a week from the Effective Date, according to these milestones:

- Milestone 1: Survey form creation

- Milestone 2: Custom object design

- Milestone 3: Quality checks

3. Fees and Payment Terms

Service Provider’s standard hourly rate is $45/hour. Total estimated fees for this engagement are 30 hours × $45 = $1350.

Payment schedule:

1. Deposit: 50% of total estimated fee due upon signing this Agreement.

2. Final Payment: Remaining 50% due upon completion of all services and delivery of final deliverables.

Invoices are payable within 15 calendar days of receipt.

Additional hours beyond the 30-hour estimate will be billed at the same hourly rate, subject to Client’s prior written approval.

4. Change Management

Any changes to the Scope of Services must be documented in writing and signed by both parties as a Change Order. Change Orders will include a description of additional services, revised hours estimate, and any adjustment to fees or timeline.

5. Confidentiality

Service Provider will treat all non-public information provided by Client as confidential. Confidential information will not be disclosed to any third party and will be used solely for the purpose of performing services under this Agreement.

6. Intellectual Property

Upon receipt of full payment, Service Provider assigns to Client all rights, title, and interest in deliverables created specifically for Client under this Agreement. Service Provider retains ownership of any pre-existing tools, methodologies, or templates.

7. Termination

Either party may terminate this Agreement upon 7 days’ written notice. In the event of termination, Client will pay Service Provider for all work performed up to the termination date, including any non-cancellable commitments.

8. Governing Law

This Agreement will be governed by and construed in accordance with the laws of the Commonwealth of Virginia, without regard to its conflict of law principles.

Signatures

Client:

Signature: ____________________________

Name: _______________________________

Title: _______________________________

Date: _______________________________

Service Provider:

Signature: ____________________________

Name: _______________________________

Title: _______________________________

Date: _______________________________